Initial Project Planning Template

| Team ID | MCA |
| --- | --- |
| Project Name | Online Education Analytics Dashboard: Student Performance, Engagement & Dropout Analysis |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Loading | USN-1 | As an analyst, I can import the online education CSV into a MySQL table (online_education_dataset) so that all student data is stored in one place. | 2 | High | [Paricharla Latha] | 14 Sep 2026 | 15 Sep 2026 |
| Sprint-1 | Data Loading | USN-2 | As an analyst, I can check the row and column counts (32,593 rows, 14 columns) and data quality so that the data is reliable for analysis. | 1 | High | - | 14 Sep 2026 | 15 Sep 2026 |
| Sprint-1 | SQL Analysis | USN-3 | As an analyst, I can run SQL queries for total students, average score, average clicks, and pass and dropout counts so that baseline KPIs are known. | 2 | High | - | 14 Sep 2026 | 15 Sep 2026 |
| Sprint-1 | SQL Analysis | USN-4 | As an analyst, I can group students by engagement level, performance level and risk level in SQL so that student segments can be compared. | 2 | High | - | 14 Sep 2026 | 15 Sep 2026 |
| Sprint-2 | Dropout Analysis in SQL | USN-5 | As an analyst, I can analyse dropout rate by engagement, region and highest education in SQL so that the key drivers of dropout are identified. | 2 | Medium | - | 16 Sep 2026 | 18 Sep 2026 |
| Sprint-2 | Data Connection and KPIs | USN-6 | As an analyst, I can connect Power BI to the MySQL table so that reports are built on the database data. | 1 | High | - | 16 Sep 2026 | 18 Sep 2026 |
| Sprint-2 | Data Connection and KPIs | USN-7 | As an analyst, I can create DAX measures for Total Students, Dropout Rate, Average Score, Average Clicks and Pass Rate so that KPIs appear on cards. | 3 | High | - | 16 Sep 2026 | 18 Sep 2026 |
| Sprint-2 | Dashboard Overview | USN-8 | As an instructor, I can view KPI cards with charts by region, final result and engagement level on one dashboard so that I get a quick overview. | 3 | High | - | 16 Sep 2026 | 18 Sep 2026 |
| Sprint-2 | Dashboard Overview | USN-9 | As an instructor, I can filter every visual using slicers for gender, region, engagement, performance, risk level and final result so that I can focus on a group. | 2 | Medium | - | 16 Sep 2026 | 18 Sep 2026 |
| Sprint-3 | Engagement and Performance Analysis | USN-10 | As an instructor, I can compare average score and average clicks across High, Medium and Low engagement and performance groups so that I understand what drives results. | 2 | Medium | - | 19 Sep 2026 | 21 Sep 2026 |
| Sprint-3 | Risk and Dropout Analysis | USN-11 | As an administrator, I can see dropout rate and pass rate by highest education and students by risk level so that I can target support. | 3 | High | - | 19 Sep 2026 | 21 Sep 2026 |
| Sprint-3 | Risk and Dropout Analysis | USN-12 | As an administrator, I can drill down students by risk, education, gender, region and engagement using decomposition trees so that I can find the causes behind the numbers. | 3 | Medium | - | 19 Sep 2026 | 21 Sep 2026 |
| Sprint-3 | Risk and Dropout Analysis | USN-13 | As a user, I can ask questions about the data in plain language using the Q&A visual so that I get answers without building charts. | 1 | Low | - | 19 Sep 2026 | 21 Sep 2026 |
| Sprint-4 | Validation and Reporting | USN-14 | As an analyst, I can cross-check dashboard figures against the SQL query results so that the numbers are accurate. | 2 | High | - | 22 Sep 2026 | 22 Sep 2026 |
| Sprint-4 | Validation and Reporting | USN-15 | As a team, we can document the dashboard pages and findings with screenshots so that the project can be reviewed and presented. | 2 | Medium | - | 22 Sep 2026 | 22 Sep 2026 |